****

**Request for Proposal**

**"2023 Disaster Debris Management Removal and Disposal Services"**

**Project Contact: Billy Ted Smith Telephone: 409-994-2543 Email: billy.smith@co.jasper.tx.us**

**County of Jasper, Texas**

**REQUEST FOR PROPOSAL**

**The enclosed REQUEST FOR PROPOSAL (RFP) and accompanying SPECIFICATIONS** are for your convenience in submitting an offer for the enclosed referenced products and/or services for:

**Disaster Debris Management Removal and Disposal Services**

**CLOSING DAY AND TIME: Sealed proposals will be received no later than:**

**8:00 AM Monday August 21, 2023**

**OPENING DAY AND TIME: Monday August 21, 2023 8:30 PM**

**MARK ENVELOPE:**

**"2023 Disaster and/or Storm Recovery Services"**

**RETURN PROPOSAL TO:**

**County of Jasper**

**150 North Austin Street**

**Jasper, Texas 75951**

**ATTN: County Auditor Mellissa Smith**

Proposals may be obtained at the office of County Auditor, 150 North Austin Street, Jasper, Texas 75951 (409) 384-5212. County website: [www.co.jasper.tx.us](http://www.co.jasper.tx.us).

The Commissioners’ Court shall have the right to reject any and all proposals, or to waive any informality as may be deemed in the best interest of Jasper County.

 Mark Allen

 Jasper County Judge

Published on:

Monday August 7, 2023

Monday August 14, 2023

The bidder shall use **Unit Pricing**.

The method of payment shall be from Current Operating Funds.

Performance and payment bonds are required.

**THE County of Jasper** appreciates your time and effort in preparing a proposal. Please note that all proposals must be received at the designated location by the deadline shown. Proposals received after the deadline will not be considered for award, and shall be returned unopened. Opening is scheduled at Jasper County Courthouse, Commissioner’s Court Room, 121 North Austin Jasper, Texas as listed above. You are invited to attend. Proposals will be declared responsive or non-responsive at that time, but will not be open to public review until evaluations are completed.

**THE County of Jasper** is aware of the time and effort you expend in preparing and submitting bids and proposals to the County. Please let us know of any requirements causing you difficulty in responding. We want to make the process as easy and convenient as possible so that all responsible vendors can compete for the County's business.

**SECTION I - INFORMATION & INSTRUCTIONS**

1. **1.0 SUBMISSION REQUIREMENTS**:
	1. The complete original proposal must be submitted in a sealed package and received in accordance with the instructions detailed in the cover. All proposals shall be marked **Disaster and/or Storm Recovery Services.** Proposers shall file all documents necessary to support their proposal and include them with their proposal. Proposers shall be responsible for the actual delivery of proposals during business hours to the address indicated in the cover letter. It shall not be sufficient to show that the proposal was mailed in time to be received before scheduled closing time.
	2. **Proposal Format:** Proposals shall include the following information at a minimum:

a) **Proposal Document** - This request for Proposal Document signed by a responsible party (Form A).

b) **Description of Capabilities** - Detailed description of capabilities as requested.

c) **Fee Schedule** - Fees per instructions in Section III.

d) **Debris Management Experience** - Relative information on Provider’s response to a specific local disaster.

e) **Firm Qualifications**- Description of vendor’s staff, locations of staff, staff capabilities, and roles.

f) **References** - References including county and/or municipal agencies and/or local businesses with contact names and description of the work.

g) **Affidavit and Questionnaire** – Attached: Member Contact Information, BID Affidavit, Conflict of Interest Questionnaire, Blocked Persons Affirmation

h) **Insurance** – Minimum Insurance qualifications listed below.

1. **Financial Capability** – Bonding and Credit credentials as listed below.

j) **NIMS Compliance** - Employee training and operations.

k) **Additional Recovery Services** – Fees and services per instruction in Section 4.29

l) **Technical Services** – Consulting firm in addressing crisis and emergency management support.

m) **Attachments** - Attachment 1, Attachment 2 and Attachment 3

The Proposals must be typewritten and the original clearly marked and signed in blue ink. Legibility, clarity and completeness are important and essential. Proposals must include label tabs which identify the sections listed above of the Proposal.

* 1. **Copies:** An original and eight (8) copies of the proposal and supporting documents must be submitted in response to the RFP.
	2. **Addenda:** Proposers will be notified in writing of any change in the specifications contained in this RFP. It is the sole responsibility of the **Proposer** to assure that they have received the entire Request for Proposal and any addenda.

**1.5 Clarifications:** No verbal or written information which is obtained other than through this RFP or its addenda shall be binding on the County of Jasper. No employee of the County of Jasper, other than the person designated herein, is authorized to interpret any portion of this

RFP or give information as to the requirements of the RFP in addition to that contained in or amended to this written RFP document.

* 1. **Accepting and Rejecting Proposals.** The County of Jasper reserves the right to reject any and all proposals, to waive any and all formalities and to accept any proposal considered to be advantageous to the County. In the case of ambiguity or lack of clearness, the County reserves the right to construe a proposal in a manner most advantageous to the County, or to reject such proposal. The contract may be awarded either to the lowest responsible Proposer or to the Proposer that provides goods or services at the best value for the County.
	2. **Request for Additional Information:** Prior to the final selection, proposers may be required to submit additional information or make oral presentations which the County may deem necessary to further evaluate the proposer's qualifications.
	3. **Denial of Reimbursement:** The County of Jasper will not reimburse proposers for any costs associated with the preparation and submittal of any proposal, or for any travel and/or per diem costs that are incurred.
	4. **Gratuity Prohibition:** Proposers shall not offer any gratuities, favors, or anything of monetary value to any official, employee, or agent of the County of Jasper for the purpose of influencing consideration of this proposal.

* 1. **Right of Withdrawal:** A proposal may not be withdrawn before the expiration of ninety (90) days from the proposal due date.

* 1. **Right of Negotiation:** The County of Jasper reserves the right to negotiate with the selected proposer the exact terms and conditions of the contract.
	2. **Exceptions to the RFP:** Proposers may find instances where they must take exception with certain requirements or specifications of the RFP. All exceptions shall be clearly identified, and written explanations shall include the scope of the exceptions, the ramifications of the exceptions for the County of Jasper and a description of the advantage to be gained or disadvantages to be incurred by the County as a result of these exceptions.
	3. **Indemnification:** Proposer, at its own expense and without exception, shall indemnify, defend and pay all damages, costs, expenses, including attorney fees, and otherwise hold harmless the County of Jasper, its employees, and agents, from any liability of any nature or kind in regard to the delivery of these services.

**1.14 Rights to Submitted Material:** All proposals, responses, inquiries, or correspondence relating to or in reference to this RFP, and all reports, charts, and other documentation submitted by proposers shall become the property of the County of Jasper when received. Any material that is to be considered as confidential in nature must be clearly marked as such and will be treated as confidential by the County to the extent allowable in the Open Records Act.

**1.15 Basis of Award:** Proposals will be evaluated according to the following criteria:

|  |
| --- |
| 1. Company Experience on Similar Sized Projects – 10%  |
| 2. Staff Qualifications and Emergency Planning/Response Experience - 20 %  |
| 3. NIMS adoption and compliance in employee training and operations – 10 % 4. Project Understanding and Approach - 10 % |
| 5. Management Systems/Reporting Systems/Training Manual – 20 %  |
| 6. Cost of Services Proposed - 30 %  |

**1.16 Contacts:** Proposers must submit proposals in accordance with the instructions contained in this RFP. Questions regarding this request for proposal should be directed to:

County of Jasper, Billy Ted Smith 409-994-2543

**1.17 Contract:** The contract between the County of Jasper and the contractor shall consist of (1) the Request for Proposal (RFP) and any amendments thereto, and (2) the proposal submitted by the contractor in response to the RFP, including any resultant negotiation. In the event of a conflict in language between the two documents referenced above, the provisions and requirements set forth and/or referenced in the RFP shall govern. However, the County of Jasper reserves the right to clarify any contractual relationship in writing with the concurrence of the proposer, and such written clarification shall govern in case of conflict with the applicable requirements stated in the RFP or the service provider’s proposal. In all other matters not affected by the written clarifications, if any, the RFP shall govern.

**1.18 Contract Term:** The contract term shall begin upon award at County of Jasper Council approval and shall continue for five (5) years. Further, County of Jasper reserves the right to renew the contract for one additional two year period. Such renewal shall be subject to the terms and conditions herein contained and shall be effective only if evidenced in writing. Renewal shall be subject to approval by County of Jasper Commissioners each period. Once renewal option is exhausted, the contract must be rebid. County of Jasper retains the right to reject any and all solicitations or to request new solicitations at any time if in the best interest of County of Jasper.

**1.19 Termination of Contract:** The County of Jasper may cancel the contract at any time for breach of contractual obligations by providing the provider with a written notice of such cancellation. Should the County of Jasper exercise its right to cancel the contract for such reasons, the cancellation shall become effective on the date as specified in the notice of cancellation sent to the provider.

**1.20 Compliance with Laws:** In connection with the furnishing of supplies or performance of work under the contract, the provider agrees to comply with the Fair Labor Standard Act, Equal Opportunity Employment Act, and all other applicable Federal and State laws, regulations, and executive orders to the extent that the same may be applicable and further agrees to insert the foregoing provision in all subcontracts awarded hereunder.

**1.21 Use of Local Resources** As per the Robert T. Stafford Act and FEMA regulations, Proposer will be able to use his/her own subcontractor resources to meet the obligations of the contract. It is expected that the Awarded Contractor will utilize at least **30%** of local subcontractors from resources located within the disaster area, including but not limited to, procuring supplies and equipment, awarding subcontracts, and employing workmen.

**1.22 Response to Emergency** Contractor must have representative within the County limits of Jasper County within 24 hours after the eye of the storm has passed or other within 24 hours of any natural disaster where cleanup efforts are needed. Contractor must make contact with County of Jasper representative within 48 hours of expected impact of storm.

**1.23 Independent Contractor**. The parties intend that Proposer, in performing services under this contract, shall act as an independent contractor and shall have control of the work and the manner in which it is performed. The Proposer shall be free to contract for similar services to be performed for other persons, firms or corporations and Proposer is not to be considered an agent or employee of the County of Jasper and is not entitled to participate in any employee benefits of the County of Jasper. Further, the County of Jasper shall be exempt from payment of all Unemployment Compensation, FICA, retirement, life and/or medical insurance and Workers’ Compensation Insurance except with respect to the employees of the County.

**1.24 Place of Performance, Applicable Law and Venue.** This contract is performable in Jasper County, Texas, and shall be governed by the laws of the State of Texas (excluding conflict of laws rules if the application of such rules would require the application of the laws of a different state or nation). Venue for any action hereunder, at law or in equity, shall be in a court of competent jurisdiction located in Jasper County, Texas.

**1.25 Waiver of Interest.** The Proposer selected by the County of Jasper shall waive all rights to interest on retainage as called for in Section 2252(2), Government Code, and shall execute a waiver of these rights simultaneously with the execution of the contract.

**1.26 Accepting and Rejecting Proposals.** The County of Jasper reserves the right to reject any and all proposals, to waive any and all formalities and to accept any proposal considered to be advantageous to the County. In the case of ambiguity or lack of clearness, the County reserves the right to construe a proposal in a manner most advantageous to the County, or to reject such proposal. The contract may be awarded either to the lowest responsible Proposer or to the Proposer that provides goods or services at the best value for the County.

**1.27 Warranty of Authority** If any of the undersigned is acting on behalf of a partnership, corporation or other entity recognized by the law of the State of Texas, such person hereby REPRESENTS, WARRANTS, and COVENANTS that such person has the authority to do so, and that this instrument is binding upon such partnership, corporation or other entity according to its terms.

**Section 2: Financial Responsibilities & Capabilities**

**2.1 INSURANCE**

The proposer receiving the award and all subcontractors will obtain or possess the following insurance coverage’s, and will provide Certificates of Insurance to the County to verify such coverage.

1. 1. Workers' Compensation - The vendor shall provide coverage for its employees with statutory workers' compensation limits, and no less than $1,000,000.00 for Employers' Liability. Said coverage shall include a waiver of subrogation in favor of the County of Jasper and its agents, employees and officials.
2. 2. Commercial General Liability - The vendor shall provide coverage for all operations including, but not limited to Contractual, Products and Completed Operations, and Personal Injury. The limits shall be not less than $1,000,000.00, per occurrence, with a $2,000,000.00 aggregate.
3. 3. Business Automobile Liability - The vendor shall provide coverage for all owned, non-owned and hired vehicles with limits of not less than $1,000,000.00, per occurrence, Combined Single Limits (CSL) or its equivalent.
4. 4. Professional Liability (Errors & Omissions) - The vendor shall provide coverage for all claims arising out of the services performed with limits not less than $1,000,000.00 per claim. The aggregate limit shall either apply separately to this contract or shall be as least twice the required per claim limit.

**2.2 BONDING AND OBLIGATIONS**

The Contractor shall provide a payment and performance bond seven to ten days following activation of contract. Payment and performance bonds, individually, must be submitted for contracts over $100,000.

**Section 3: OVERVIEW OF SCOPE OF WORK RATE SCHEDULE ITEMS**

Under this contract, work shall consist of clearing and removing any and all “eligible” debris as defined by Federal Emergency Management Agency (FEMA) Publication 325, all applicable State and Federal Disaster Specific Guidances and policies, and as directed by the County of Jasper. Work will include 1) examining debris to determine whether or not debris is eligible, burnable or non-burnable, 2) loading the debris, 3) hauling debris to approved Temporary Debris Storage and Reduction Sites (TDSRS) or landfill(s), 4) reducing the debris, 5) hauling the debris to an approved disposal facility, and 6) dumping the debris at the dumpsite or landfill. Debris not defined as eligible by FEMA Publication 325 or State or Federal DSGs or policies will not be loaded, hauled, or dumped under this contract unless written instructions are given to the Contractor by the County of Jasper. It shall be the Contractors responsibility to load, transport, reduce, and properly dispose of any and all disaster generated debris which is the result of the event under which the Contractor was issued a notice to proceed, unless otherwise directed by the County of Jasper, in writing. This includes, but is not limited to:

**1. Vegetative Debris**

a. Damaged and disturbed trees, tree limbs, bushes, shrubs, brush, untreated lumber and wood products.

b. Remains of standing trees which are clearly damaged beyond salvage.

**2. Construction and Demolition (C&D) Debris**

a. Building materials, including wood structural members, concrete blocks, window glass, structural siding, and roofing materials including shingles or metal roofing panels.

b. Household debris, consisting of damaged furniture and appliances, flooring materials, and the like.

c. Treated timber, plastic, rubber products, sheet rock, cloth items, and carpeting materials.

d. Metal debris, consisting of various thicknesses of corrugated metal and other thin sheet metal products.

**Description of Designated Area**

3.1.1 The designated area for debris removal is bounded by County of Jasper limits and includes all public right-of-ways, easements, parks, debris staging areas within the areas of the entity. Roadways in municipalities within the County of Jasper’s limits may assign debris removal responsibilities to the Proposer. Debris removal performed on these municipal roadways will be performed as identified by the County of Jasper. The County of Jasper may also authorize the Proposer to perform debris removal on NON-County of Jasper roadways or other areas as directed in writing by the County of Jasper.

3.1.2 All debris identified by the County of Jasper shall be removed. The Contractor shall make up to two complete passes through the County of Jasper’s limits, removing all debris along each street Right-of-Way (“ROW”). It is at the County of Jasper’s discretion to require a third pass to be performed by the Contractor. Partial removal of debris piles is strictly prohibited. The Contractor shall not move from one designated work area to another designated work area without prior approval from the County of Jasper or its representative. Any eligible debris, such

as fallen trees, which extends onto the ROW from private property shall be cut at the point where it enters the ROW, and that part of the debris which lies within the ROW shall be removed. The Contractor shall not enter onto private property during the performance of this contract unless specifically authorized by the County of Jasper, in writing.

3.1.3 Contractor shall deliver debris to disposal sites that have been permitted to receive storm generated debris and adhere to all State, Local, and Federal regulations.

3.1.4 Debris shall be reasonably compacted into the hauling vehicle. No limbs shall be allowed to protrude more than 6" beyond the sides of the truck bed. Any debris extending above the top of the bed shall be secured in place so as to prevent it from falling off. Measures must be taken to avoid the blowing of debris out of the hauling vehicle during transport to the disposal site.

3.1.5 All debris will be mechanically loaded. Hauling vehicles that are hand loaded or that require mechanical assistance for dumping will not be permitted to dump at TDSRS, unless approved in advance by the County of Jasper.

3.1.6 Loose leaves and small debris in excess of one bushel basket shall be removed within the designated area. No debris shall be left on the road surface. No single piece of debris larger than 6 inches in any dimension shall be left on site. Hand crews and rakes will be required.

3.1.7 Contractor will provide an on-site Project Manager to the County of Jasper. The Project Manager shall provide a telephone number to the County of Jasper with which he or she can be reached for the duration of the project. The Project Manager will be expected to have daily meetings with County of Jasper representatives. Daily meeting topics will include, but not limited to, volume of debris collected, completion progress, LOCAL coordination, and damage repairs. Frequency of meetings may be adjusted by the County of Jasper. Proposer Project Manager must be available 24 hours-day, or as required by the County of Jasper.

3.1.8 The County of Jasper may provide the Contractor with Temporary Debris Storage and Reduction Sites (TDSRS). The Contractor will be responsible for returning the TDSRS to its original condition, abiding by all State and Federal environmental regulatory requirements.

1. TDSRS location to be determined within the County of Jasper.
2. Once TDSRS locations are determined, the Contractor will be provided with address, GPS coordinates, and estimated acreage.
3. Based on the severity of the disaster, the County of Jasper may task the Contractor with locating additional sites available as TDSRS.
4. The County of Jasper does not warrant or guarantee the availability or use of any dump sites. The Contractor must coordinate directly with owners of all final disposal sites. All final disposal sites must be approved, in writing, by the County of Jasper. The Contractor will remain legally responsible for the handling, reduction, and final haul-out and disposal of all reduced and unreduced debris. TDSRS operations and remediation must comply with all Local, State, and Federal safety and environmental standards. Contractor reduction, handling, disposal, and remediation operations must be approved, in writing, by the County of Jasper.
5. Payment for disposal costs such as tipping fees incurred by the Contractor at permitted disposal facilities, or other County of Jasper approved sites that meet Local, State, and Federal Regulations for disposal will be made at the cost incurred by the Contractor. The Contractor must furnish a copy of the invoice received by the disposal facility, all scale or load tickets issued by the disposal facility, and proof of Contractor payment to the disposal facility.

3.1.9 The Contractor shall conduct the work so as not to interfere with the disaster response and recovery activities of Federal, State, tribal and local governments or agencies, or of any public utilities.

3.1.10 The County of Jasper reserves the right to inspect the TDSRS, verify quantities, and review operations at any time.

**Section 4: SCOPE OF WORK**

**4.1 Emergency Road Clearance**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary to clear and remove debris from County of Jasper roadways, and waterways, to make them passable immediately following a declared disaster event. All roadways designated by the County of Jasper shall be clear and passable within (70) seventy working hours of the issuance of a notice to proceed from the County of Jasper to conduct emergency roadway clearance work. This may include roadways in municipalities within the County of Jasper. Clearance of these roadways will be performed as identified by the County of Jasper.

**4.2 ROW Vegetative Debris Removal**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs to pick up and transport vegetative debris existing in the County of Jasper ROW to a County of Jasper approved TDSRS or other designated disposal facility.

1. Vegetative debris existing in the County of Jasper ROW is defined as debris resulting from a hurricane or other natural or man-made disaster which has been or will be placed along public right-of-ways, easements, County of Jasper parks, alleys, County of Jasper debris staging areas, and other areas as designated by the County of Jasper.
2. For the purposes of this contract, vegetative debris which is piled in immediate close proximity to the actual legal street right-of-way, and which is accessible from the right-of-way line with loading equipment (i.e. not behind a fence or other physical obstacle) will be deemed to be on the right-of-way, and is to be removed.
3. Removal of vegetative debris existing in the County of Jasper will be performed as identified by the County of Jasper.

4. Entry onto private property for the removal of vegetative hazards will only be permitted when directed by the County of Jasper or its authorized representative.

**4.3 ROW C&D Debris Removal**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs to pick up and transport Construction and Demolition (“C&D”) debris existing in the County of Jasper ROW to a County of Jasper approved TDSRS or other designated disposal facility.

1. C&D debris existing in the County of Jasper ROW is defined as debris resulting from a hurricane or other natural disaster which has been or will be placed along public right-of-ways, easements, County of Jasper parks, alleys, and County of Jasper debris staging areas.
2. For the purposes of this contract, C&D debris which is piled in immediate close proximity to the actual legal street right-of-way, and which is accessible from the right-of-way line with loading equipment (i.e. not behind a fence or other physical obstacle) will be deemed to be on the right-of-way, and is to be removed.
3. Removal of C&D debris existing in the County of Jasper ROW will be performed as identified by the County of Jasper.

**4.4 Demolition, Removal, and Transport of Structures**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary to demolish structures on private property within the jurisdictional limits of the County of Jasper. Further, debris generated from the demolition of structures, as well as scattered C&D debris on private property, will be transported to a County of Jasper approved TDSRS or other designated disposal facility.

1. Removal and transportation of demolished structures and scattered C&D debris on private property will be performed as identified by the County of Jasper.

1. Entry onto private property will only be permitted when directed by the County of Jasper. The County of Jasper will provide specific Right of Entry (ROE) legal and operational procedures.

1. Contractor is required to strictly adhere to any and all Local, State, and Federal regulatory requirements for the demolition of structures.

**4.5 Temporary Debris Storage and Reduction Site (TDSRS) - Management and Operations**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary to manage and operate TDSRS for the acceptance, management, segregation, and staging of disaster related debris. TDSRS layout and ingress and egress plan must be approved by the County of Jasper

1. The management of TDSRS includes assistance in obtaining necessary Local, State, and Federal Permits and operating in accordance with all Local, State, and Federal regulatory agencies.

1. Debris at the TDSRS will be clearly segregated and managed according to the separately priced collection operations outlined in section 4, “Overview of Work of Scope Rate Schedule Items.”
2. Contractor is responsible for providing TDSRS traffic control.

1. Contractor is responsible for providing TDSRS dust control.
2. Contractor is responsible for providing 24-hour site security

1. Contractor shall provide a tower from which the County of Jasper or its authorized representative can make volumetric load calls. The tower provided by the Contractor will at a minimum meet the specifications provided in the Debris Site Tower Specifications of this procurement
2. Contractor is responsible for operating the TDSRS in accordance with Occupational Health and Safety Administration (“OSHA”) guidelines

1. Upon completion of haul-out activities, Contractor shall remediate the site to pre-disaster condition at their own expense, abiding by all State and Federal environmental regulatory requirements, and obtain a written release from the County of Jasper or its authorized representative.

1. Contractor is responsible to provide in proposal the rates for haul to TDSRS in increments of 0-15 miles, 16-31 miles and 32-60 miles.

**4.6 Grinding (Reduction of Storm Generated Debris)**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary to reduce storm generated debris by grinding. Reduction methods are at the discretion of the County of Jasper. Grinding must be approved by the County of Jasper prior to commencement of reduction activities.

1. All un-reduced storm debris must be staged separately at the TDSRS.

1. Proposer must obtain approval to reduce C&D debris from County of Jasper. If approved for reduction by County of Jasper, C&D debris must be reduced via grinding in order for the County of Jasper to compensate the Contractor for reduction. Incineration or mauling of C&D are not acceptable methods of C&D reduction.

**4.7 Incineration (Reduction of Storm Generated Debris)**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary to reduce storm generated debris by incineration. Reduction methods (controlled open-air incineration and air curtain burning) are at the discretion of the County of Jasper. Incineration must be approved by the County of Jasper prior to commencement of reduction activities. All un-reduced storm debris must be staged separately at the TDSRS.

**4.8 Haul-Out of Reduced Debris to Final Disposal Site**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary to pick up and transport reduced material existing at a County of Jasper approved TDSRS to a final disposal facility.

All un-reduced storm debris must be transported to a final disposal facility separately from

reduced debris.

**4.9 Final Disposal Sites**

In Jasper County, the primary landfill for the County of Jasper is . The landfill is located less than miles from the County of Jasper. If the designated landfill is not available, the awarded contractor is required to submit a price per mile for any miles traveled greater than estimated range

Final disposal sites distance from the TDSRS and associated tipping fees should be provided to the County of Jasper prior to conducting final disposal.

**4.10 Removal of Hazardous Leaning Trees and Hanging Limbs**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary to remove all hazardous trees (12) twelve inches or greater in diameter, measured (3) three feet from the base of the tree or chest height and hanging limbs (2) two inches or greater in diameter existing in the County of Jasper ROW. Further, debris generated from the removal of hazardous trees and hanging limbs (2) two inches or greater existing in the County of Jasper ROW will be placed in the safest possible location on the ROW and subsequently removed in accordance with 4.2 under the terms, conditions, and procedure described in “ROW Vegetative Debris Removal.” Hazardous leaning trees less than (12) inches in diameter, measured (3) three feet from the base of the tree or at chest height, will be flush cut, loaded, and removed in accordance with 4.2. The County of Jasper will not compensate the Contractor for leaning trees less than (12) twelve inches in diameter on a unit rate basis.

1. Removal and transportation of hazardous trees (12) twelve inches or greater in diameter and hanging limbs (2) two inches or greater in diameter existing in the County of Jasper ROW and private property will be performed as identified by the County of Jasper. All disaster specific eligibility guidelines regarding size and diameter of leaning trees will be communicated to the Contractor, in writing, by the County of Jasper. In order for leaning or hazardous trees to be removed and eligible for reimbursement, the tree must satisfy a minimum of (1) one of the following requirements:

1. The tree is leaning in excess of 30 degrees in a direction that poses an immediate threat to public health, welfare, and safety.
2. The tree is dead, twisted, or mangled as a direct result of the storm and an Arborist can attest to the fact that the tree will die, and potentially create a falling hazard to the public.

**4.11 Removal of Hazardous Stumps**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary to remove all hazardous uprooted stumps (24) twenty-four inches or greater in diameter, measured (24) twenty-four inches from the base of the tree existing in the County of Jasper ROW. Further, debris generated from the removal of uprooted stumps existing in the County of Jasper ROW will be placed in the safest possible location on the ROW and subsequently removed in accordance with 4.2 under the terms, conditions, and procedure described in “ROW Vegetative Debris Removal.” Stumps measured (24) twenty-four inches

from the base of the tree and less than (24) twenty-four inches in diameter will be considered normal vegetative debris and removed in accordance with 4.2. The County of Jasper will not compensate hazardous stumps less than (24) twenty-four inches in diameter on a unit rate basis and instead will be considered normal vegetative debris. The diameter of stumps less than (24) inches will be converted into a cubic yardage volume based on the published FEMA stump conversion table (See Attachment III – FEMA Stump Conversion Table) and removed under the terms and conditions of 4.2.

1. Removal and transportation of hazardous uprooted stumps existing in the County of Jasper ROW and private property will be performed as identified by the County of Jasper. All disaster specific eligibility guidelines regarding size and diameter of hazardous stumps will be communicated to the Contractor, in writing, by the County of Jasper. In order for hazardous stumps to be removed and eligible for reimbursement, the stump must satisfy the following requirement:

a. Over 50% of the tree crown is damaged or broken and heartwood is exposed.

Tree stumps that are not attached to the ground will be considered normal vegetative debris and subject to removal under the terms and conditions of 4.2. The cubic yard volume of the unattached stump will be based off of the diameter conversion using the published FEMA stump conversion table (See Attachment III – FEMA Stump Conversion Table)

.

The County of Jasper or its representative will measure and certify all stumps before removal.

**4.12 Household Hazardous Waste Removal, Transport, and Disposal**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary for the removal, transportation, and disposal of Household Hazardous Waste (HHW) as defined by FEMA 325 Public Assistance Debris Management Guide.

1. The removal, transportation, and disposal of HHW includes obtaining all necessary Local, State, and Federal Handling Permits and operating in accordance with all Local, State, and Federal regulatory agencies.

**4.13 Electronic Waste**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary for the removal, transportation, and disposal of Electronic Hazardous Waste (EHW) as defined by FEMA 325 Public Assistance Debris Management Guide.

1. The removal, transportation, and disposal of EHW includes obtaining all necessary Local, State, and Federal Handling Permits and operating in accordance with all Local, State, and Federal regulatory agencies.

**4.14 Abandoned Vehicle Removal**

Under this contract, work shall consist of the removal and haul out of abandoned vehicles in areas identified and approved by the County of Jasper. The removed vehicles will be hauled to a County of Jasper approved staging area and subsequently disposed of by the appropriate regulatory agency. The definition of abandon vehicle shall apply to motor vehicles, recreational vehicles, recreational watercraft and other applicable definitions of vehicle as defined by FEMA 325 Public Assistance Debris Management Guide.

1. The removal, transportation, and disposal required for Abandoned Vehicle Removal includes obtaining all necessary Local, State, and Federal Handling Permits and operating in accordance with all Local, State, and Federal regulatory agencies.

**4.15 Animal Carcass Removal and Disposal**

Under this contract, work shall consist of all labor, equipment, fuel, and miscellaneous costs necessary for the removal, transportation, and disposal of animal carcasses as defined by FEMA 325 Public Assistance Debris Management Guide. The carcasses will be hauled to a County of Jasper approved staging area and subsequently disposed of by the appropriate regulatory agency

.

1. The removal, transportation, and disposal of Animal Carcasses includes obtaining all necessary Local, State, and Federal Handling Permits and operating in accordance with all Local, State, and Federal regulatory agencies.
2. 2. Animal carcass removal and disposal shall follow within accordance with FEMA 325 along with coordination with County of Jasper Public Health Official representative and detail documentation of the approval, removal, and disposal.
3.

**4.16 ROW White Goods Debris Removal**

Under this contract, work shall consist of all labor, equipment, fuel and miscellaneous costs associated with the removal, transportation, and disposal of White Goods. White Goods containing refrigerants will be hauled to a County of Jasper approved staging area where certified technicians will remove the refrigerants. Under this contract, the contractor will be responsible for locating and contracting services from certified technicians.

1. The removal, transportation, and disposal of White Goods includes obtaining all necessary Local, State, and Federal Handling Permits and operating in accordance with all Local, State, and Federal regulatory agencies

.

**4.17 Freon Removal**

Under this contract, work shall consist of the removal and disposal of refrigerants from items containing Freon in areas identified and approved by the County of Jasper. The Freon containing items will be hauled to a County of Jasper approved staging area under the terms and conditions of 4.16 and subsequently the Freon will be removed and disposed of by a certified technician before the unit is recycled or disposed.

1. The removal, transportation and disposal of Freon includes obtaining all necessary Local, State, and Federal Handling Permits and operating in accordance with all Local, State, and Federal regulatory agencies

.

**4.18 Asbestos Removal**

Under this contract, work shall consist of all labor, equipment, fuel and miscellaneous costs associated with the removal, transportation, and disposal of Asbestos.

1. The removal, transportation, and disposal of Asbestos includes obtaining all necessary Local, State, and Federal Handling Permits and operating in accordance with all Local, State, and Federal regulatory agencies.

**4.19 Use of Local Resources**

As per the Robert T. Stafford Act and FEMA regulations, Proposer will be able to use his/her own subcontractor resources to meet the obligations of the contract. It is expected that the Awarded Contractor will utilize at least **30%** of subcontractors from resources located within the disaster area, including but not limited to, procuring supplies and equipment, awarding subcontracts, and employing workmen.

**4.20 Working Hours**

Sunday through Saturday, the Contract hours shall only be during daylight hours or as otherwise directed by the County of Jasper. No work outside these hours shall be allowed unless approved in advance by the County of Jasper.

**4.21 Debris Site Tower Specifications**

4.21.1 The Contractor shall provide a minimum of one tower at each dumpsite for the use of County of Jasper representatives during their inspection of dumping operations. If ingress and egress of a TDSRS is of significant distance that the County of Jasper or its representative are unable to verify the entering and exiting trucks, then the Contractor may be required to provide a second tower. The inspection platform of the tower shall be constructed at a minimum height of 10 feet from surrounding grade to finish floor level, have a minimum (8) eight feet by (8) eight feet of usable floor area, be covered by a roof with (2) two feet overhangs on all sides, and be provided with appropriate railings and a stairway. Platform shall be enclosed, starting from platform floor level and extending up (4) four feet on all (4) four sides. The expense incurred by the Contractor for the construction of towers is an overhead expense contemplated as part of the Proposer’s compensation under the terms and conditions of section 4.5.

4.21.2 The Contractor shall provide a minimum of one portable toilet at each dumpsite for the use of County of Jasper representatives during their inspection of dumping operations. The toilet shall be provided prior to start of any dumping operations and kept in a sanitary condition by the Contractor throughout the duration of dumping operations. The expense incurred by the Contractor for the operation of portable toilets is an overhead expense contemplated as part of the Contractor’s compensation under the terms and conditions of section 4.5.

4.21.3 Care shall be taken to place tower at a sufficient distance away from any reduction operations. If necessary, dumping operations may be temporarily suspended by the County of Jasper due to unsuitable conditions at the tower.

**4.22 Equipment**

4.22.1 All trucks and other equipment must be in compliance with all applicable Federal, State, tribal, and local rules and regulations. Any truck used to haul debris must be capable of rapidly dumping its load without the assistance of other equipment, be equipped with a tailgate that will effectively contain the debris during transport and permit the truck to be filled to capacity.

4.22.2 Sideboards or other extensions to the bed are allowable provided they meet all applicable rules and regulations, cover the front and both sides, and are constructed in a manner to withstand severe operating conditions. The sideboards are to be constructed of (2) two inch by (6) six inch boards or greater and not to extend more than (2) two feet above the metal bedsides. In order to ensure compliance, equipment will be inspected by authorized County of Jasper representatives prior to its use by the Contractor.

4.22.3 Trucks or equipment designated for use under this contract shall not be used for any other work during the working hours of this contract. The Contractor shall not solicit work from private citizens or others to be performed in the designated work area during the period of this contract. Under no circumstances will the Proposer mix debris hauled for others with debris hauled under this contract.

4.22.4 Equipment used under this contract shall be rubber tired and sized properly to fit loading conditions. Excessive size equipment (100 CY and up) and non-rubber tired equipment must be approved for use on the road by the County of Jasper.

4.22.5 Hand loaded vehicles are prohibited unless pre-authorized, in writing, by the County of Jasper, following the event. All hand-loaded vehicles will receive an automatic 50% deduction for lack of compaction.

**4.23 Safety Officer:** The debris removal services contractor shall have a safety officer assigned to a project in any activating county to ensure work site conditions and equipment are safe and operable and that all workers are performing all activities in a safe manner. The safety officer may be the contractor’s project manager, but he or she shall be able to dedicate the appropriate time to issues of safety as deemed necessary by the activating county to ensure safe work conditions and practices in all work areas. The safety officer shall be available in person to designated county personnel at any time work during the project. The activating county may require the contractor to appoint a new safety officer if the county determines the contractor is not adequately addressing safety concerns. The activating county may also cease work of the contractor if it determines safety concerns are not being addressed in a timely and sufficient manner.

**4.24 Traffic Control**

4.24.1 The Contractor shall provide, erect and maintain all necessary barricades, suitable and sufficient lights, danger signals, signs and other traffic control devices at all Contractor work areas.

4.24.2 Contractor shall provide qualified flag personnel where necessary to direct the traffic and shall take all necessary precautions for the protection of the work, and the safety of the public.

4.24.3 Highways, streets or parts of the work closed to through traffic shall be protected by effective barricades, and obstructions shall be illuminated during the hours from sunset to sunrise. Suitable warning signs shall be provided to properly control and direct traffic.

4.24.4 All barricades, warning signs, lights, temporary signals, other protective devices, flag persons and signaling devices shall conform to the minimum requirements as set out in the Manual on Uniform Traffic Control Devices for Streets and Highways, Part VI, prepared by the National Joint Committee on Uniform Traffic Control Devices and current at the time bids are received.

4.24.5 The expenses incurred by the Contractor for items 4.22.1 to 4.22.3 are compensated under the terms and conditions of section 4.5.

**4.25 Damage To Public Or Private Property**

4.25.1 Contractor is responsible for all damage, injury, or loss to any property.

4.25.2 Contractor shall restore all disturbed areas to their original condition, including re-grading, use of rye grass and permanent grass, and any other means determined to be necessary.

4.25.3 Contractor failure to restore damage to public or private property to the satisfaction of the County of Jasper will result in the County of Jasper withholding retainage money in an amount sufficient to make necessary repairs.

**4.26 Existing Utilities**

4.26.1 Some trees and debris which are to be removed under this contract may be blocked or entangled with overhead power, telephone, and television cables. In this case, it shall be Contractor's responsibility to coordinate directly with the utility owners to arrange for the removal of the debris without damage to the overhead and underground utility lines. Contractor shall pay all such costs to the utility company for any adjustments

4.26.2 Contractor shall make the necessary repairs or pay all costs incurred to repair damaged utilities, as determined by the affected utility company. Repairs to all municipal and privately owned water and sewer facilities shall be made by the Contractor.

**4.27 Environmental Protection**

4.27.1 All chemicals of whatever nature used during project construction or furnished for project operation must be state and federally certified. Their use and disposal of all residues shall be in strict compliance with instructions.

4.27.2 The Contractor shall, at its own expense, ensure that noise and dust pollution is minimized to comply with all Local and State regulations and the approval of the County of Jasper. Contractor shall comply in a timely manner with all directions of the County of Jasper regarding the use of a water truck or other approved dust abatement measures.

4.27.3 The Contractor shall comply with all Laws, Rules, Regulations and Ordinances regarding environmental protection.

**4.28 Documentation and Measurement**

4.28.1 The County of Jasper may contract services with a debris monitoring company to act as its representative. Prior to beginning any work, the County of Jasper, or its representative, shall clearly number each truck hauling debris or piece of equipment loading debris. All vehicles must be certified by the County of Jasper, or its representative, prior to debris collection. If a vehicle is working under multiple contracts or for multiple communities, it must be re-certified by an authorized County of Jasper representative each time it returns to work from other contracts or communities.

4.28.2 Contractor is responsible for ensuring that all subcontractors maintain a valid driver’s licenses and equipment legally fit for travel on the road.

4.28.3 The Contractor shall designate one project manager. The representative shall provide a telephone number to the County of Jasper with which he or she can be reached throughout the duration of the project

4.28.4 “Load tickets” will be provided by the County of Jasper or its representative for recording volumes of debris removal.

1. Each ticket shall be of a type that consists of one original and four carbon-copy duplicates.

1. Load tickets will be issued by an authorized representative of the County of Jasper or its representative at the loading site. The County of Jasper representative will keep one copy of the ticket, and give four copies to the vehicle operator. Upon arrival at the dumpsite, the vehicle operator will give the four copies to the County of Jasper representative at the dumpsite. Trucks with less than full capacities will be adjusted down by visual inspection. This determination will be made by the County of Jasper representative present at the dumpsite. The County of Jasper representative will validate, enter the estimated debris quantity, and sign the tickets. The County of Jasper will keep the original copy and the three remaining duplicate copies will be returned to the vehicle operator for the Contractor’s records.

1. The Contractor shall give written notice of the location for work scheduled 24 hours in advance.

**4.29 County of Jasper Responsibilities**

County of Jasper responsibilities will vary depending on County of Jasper’s needs and resources. The County of Jasper, at a minimum, will be responsible for the following:

1. Coordination of collection activities with Contractor
2. Identifying suitable temporary debris storage and reduction site activities
3. Promotion of debris management activities
4. Educational materials

1. Submittal of post-collection TDSRS data reports to TCEQ

1. Recruitment and coordination of volunteers

1. Coordination with local police, fire, EMS and other appropriate agencies

1. Provision of emergency contact information

**4.30 Response to Emergency**

Contractor must have a representative within the County limits of Jasper County within 24 hours after the eye of the storm has passed or other within 24 hours of any natural disaster where cleanup efforts are needed. Contractor must make contact with County of Jasper representative within 48 hours of expected impact of storm.

**4.31 Additional Disaster and/or Storm Recovery Services**

Contractor shall include a price for any and all additional services that are available such as:

1.  Emergency delivery of potable water, ice, and food
2.  Temporary sanitation, showers, kitchens
3.  Command Center, satellite communication, phones, internet
4.  Emergency power generators
5.  First aid stations
6.  Light towers
7.  Office trailers
8.  Storage containers
9.  Mold/Asbestos Abatement
10.  Hazardous Waste Remediation
11.  Dredging
12.  Marine or Lake Recovery / Marine or Lake Debris Removal
13.  Bank Restoration
14.  Sand Collection / Beach Restoration
15.  Pumping and water relocation
16.  Sewer and Catch Basin Cleaning
17.  Temporary housing for responders and last resort residents
	* 1.  Provide transportation and dispensing of gasoline, propane, diesel to support disaster recovery
		2. operations.

**4.32 Additional Services**

The contractor will describe its company’s disaster recovery technical assistance services as well as any and all additional support services available to the County of Jasper.

**FORM A - OFFEROR IDENTIFICATION & AUTHORIZED SIGNATORY**

**Invitation No.**

(DO NOT handwrite this Form. Information must be typed in)

**Invitation Title:**

**Offeror Company:**

 (Legal name of business which will appear on contract, if awarded)

**Offeror Status: Manufacturer Dealer/Distributor Other**

**Response Type (1): Offeror Acting Alone Joint Offering**

**Contract Signatory (2) Title:**

**Mailing Address (3):**

**Phone: Fax:**

**Email:**

**Federal ID No:**

**Web Page URL:**

1. If Joint Offering, all parties must submit a signed Form A. A contract will be offered to each.
2. Person who will sign final contract documents if an award is made

(3) Address to which final contract documents would be sent for signature.

**Member Contact Information**

**Contact Person(4):**

**Mailing Address:**

**Physical Address:**

 **Phone:**

 **Fax:**

 **Email Address:**

1. Person who County of Jasper will contact for product information and to get pricing quotes.

**The Signatory below, on behalf of Offeror:**

-Acknowledges having thoroughly reviewed the Invitation;

-Attests to having the authority to sign this response and commit Offeror to honor all requirements;

-Makes, under penalty of perjury, all required Offeror Certifications as detailed in General Terms;

-Certifies that all information provided in this Response is true and correct.

**Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_Title: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Printed Name:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Date:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**BID AFFIDAVIT**

All pages in offeror's PROPOSAL containing statements, letters, etc., shall be signed by a duly authorized officer of the company, whose signature is binding on the PROPOSAL.

The undersigned offers and agrees to furnish all of the items and/or services upon which prices are stated in the accompanying proposal. Further the undersigned certifies to having read and understands the terms of this invitation. The undersigned offers and agrees to furnish all of the items and/or services upon which prices are stated in the accompanying proposal. Further the undersigned certifies to having read and understood the terms of this invitation. The period of acceptance of this bid will be 90 calendar days from the date of the bid opening.

STATE OF\_\_\_\_\_\_\_\_\_\_\_\_\_ COUNTY OF\_\_\_\_\_\_\_\_\_\_\_\_\_

BEFORE ME, the undersigned authority, a Notary Public in and for the State of \_\_\_\_\_\_\_\_\_\_\_ on this day personally appeared, who after being by me duly sworn, did depose and say:

"I, \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_, am a duly authorized officer of/agent for \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ and have been duly authorized to execute the foregoing bid on behalf of the said company, agency or proprietorship hereby certify that the foregoing proposal has not been prepared in collusion with any other offeror or other persons engaged in the same line of business prior to the official receipt of this proposal. Further, I certify that the officer is not now, nor has ever been for the past six (6) months, directly or indirectly concerned in any pool or agreement or combination, to control the price of services/items offered, or to influence any person or persons to offer or not to offer thereon.”

STATE RESIDENT CERTIFICATION: Our principal place of business or corporate office is in the State of Texas. YES\_\_\_\_\_\_\_\_ NO\_\_\_\_\_\_\_\_\_

LOCAL RESIDENT CERTIFICATION: Our principal place of business or corporate office is in the County of Jasper, State of Texas. YES\_\_\_\_\_\_\_\_\_ NO\_\_\_\_\_\_\_\_

NON-RESIDENT CERTIFICATION: Our principal place of business is\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

(County, City & State)

Name and Address of offeror:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Telephone Number \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

by: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Title: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

SUBSCRIBED AND SWORN to before me by the above-named,

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_on this the\_\_\_\_\_\_\_\_\_\_\_\_\_ day of 20\_\_\_\_\_

(name of Notary)

Notary Public in and for the State of \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**RETURN THIS PAGE PROPERLY EXECUTED WITH YOUR PROPOSAL**

NOTICE TO ALL COUNTY VENDORS AND ALL POTENTIAL COUNTY VENDORS:

On May 23, 2005, the Texas Senate passed House Bill 914, adding Chapter 176 to the Local Government Code, and imposing new disclosure and reporting obligations on vendors and potential vendors to local governmental entities beginning on January 1, 2006. Failure to abide by these new statutory requirements can result in possible criminal penalties. The County of Jasper is requiring you to complete the attached Conflict of Interest Questionnaire (CIQ) Form, prepared by the Texas Ethics Commission, at the direction of the legislature and strongly recommends you become familiar with House Bill 914. The County of Jasper will not provide any further interpretation or information regarding these new requirements; however, you may contact the Texas Ethics Commission at www.ethics.state.tx.us or at 1-800-1325-8506.

Please remit the CIQ form with your bid. Thank you.

**County of Jasper, Texas**

**BIDDER/OFFEROR’S SDNs/BLOCKED PERSONS AFFIRMATION**

***NOTE: FAILURE TO SIGN AND RETURN THIS FORM WITHIN 10 DAYS MAY RESULT IN THE TERMINATION OF ANY RESULTING PURCHASE ORDER OR CONTRACT.***

1. Pursuant to 44CFR Part 13.35, the Bidder/Respondent, hereby affirms that Bidder/Respondent:

***(Please check all that are applicable)***

\_\_\_\_\_\_ Is not excluded from doing business at the federal level.

\_\_\_\_\_\_ Is not listed as Specially Designated Nationals (SDN)s/Blocked Persons (individuals and companies owned or controlled by or acting for or on behalf of targeted Countries; or individuals, groups and entities, such as terrorists and narcotics traffickers designated under programs that are not country-specific).

1. County of Jasper may not make procurement transactions with SDNs/Blocked Persons.

Bidder/Respondent Company Name \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Bidder (Signature) \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Bidder (Print Name) \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Position with Company \_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature of Company Official

Authorizing the Bid/Offer \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Company Official

(Printed Name) \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Official’s Position \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

***Corporate Vendors Shall Furnish the Following Information:***

Where Incorporated \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Charter Number \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_



**ATTACHMENT I**

**DEBRIS REMOVAL, PROCESSING AND DISPOSAL**

|  |  |  |  |
| --- | --- | --- | --- |
| **ITEM** | **DESCRIPTION OF SERVICE** | **COST** | **UNIT** |
| 1  | Mobilization and Demobilization (Lump Sum)  |  | Lump Sum |
| 2  | Vegetative and C&D Debris Removal from Public Property (Right-of-Way) and Hauling to Temporary Debris Storage and Reduction Site (TDSRS) or other disposal sites (NOTE 1 & 6)  |  | CY  |
| 3  | Vegetative and C&D Debris Removal from Private Property (Right-of-Entry Program) and Publicly Owner Property (other than Right-of-Way) and hauled to TDSRS or other disposal sites (NOTE 1 & 6)  |  | CY  |
| 4  | Vegetative and C&D Debris Removal from Public Property (Right-of-Way) and Hauling Directly to Final Disposal Site (NOTES 1, 3 & 6)  |  | CY  |
| 5  | Vegetative and C&D Debris Removal from Temporary Debris Storage and Reduction Site (TDSRS) and Hauling to Final Disposal Site (NOTES 2 , 3 & 7)  |  | CY  |
| 6  | Management of TDSRS (NOTE 4)  |  | CY  |
| 7  | Processing (Grinding/Chipping) of Vegetative Debris at TDSRS or Final Disposal  |  | CY  |
| 8  | Grinding or consolidation of C&D debris at TSDSRS  |  | CY  |
| 9  | Processing (Open Burning) of Vegetative Debris at TDSRS or Final Disposal  |  | CY  |
| 10  | Processing Burning of Vegetative debris using air curtain incinerators at TDSRS or final disposal  |  | CY  |
| 11  | Pick Up and Haul of White Goods to Site within County  |  | UNIT  |
| 12  | Pick Up and Disposal of Hazardous Material  |  | LB  |
| 13  | Freon Management and Recycling  |  | UNIT  |
| 14  | Dead Animal Collection, Transportation and Disposal  |  | LB  |
| 15  | Abandoned Vehicle Removal  |  | VEHICLE  |
| 16  | Recreational Vehicle  |  | Per LF  |
| 17  | Disposal of asbestos containing material  |  | CY  |
| **Removal of hazardous stumps resulting from trees growing on the right of way and Hauling to Final Disposal Site – (NOTE 6)** |
| 18  | 6 inch diameter to 11.99 inch diameter  |  | See conversion chart  |
| 19  | 12 inch diameter to 23.99 inch diameter  |  | See conversion chart  |
| 20  | 24 inch diameter to 47.99 inch diameter  |  | STUMP  |
| 21  | 48 inch diameter and greater  |  | STUMP  |
| **Debris from leaners and hangers will be piled on right of ways and will be hauled and disposed of under items 2 – 9** |
|  |  |  | PER TREE  |
| 22  | Removal of hazardous hanging limbs greater than 2 inches  |  | EACH  |
| 23  | Removal of hazardous standing trees 6” – 12” in diameter  |  | EACH  |
| 24  | Removal of hazardous standing trees 13” – 24” in diameter  |  | EACH  |
| 25  | Removal of hazardous standing trees 25” – 36” in diameter  |  | EACH  |
| 26  | Removal of hazardous standing trees 37” – 48” in diameter  |  | EACH  |
| 27  | Removal of hazardous standing trees greater than 48” in diameter  |  | PER TREE  |
| **Marine, Lake or Inland Water Debris Removal** |
| 28  | Canals, bayous and ditches  |  | PER LF  |
| 29  | Bays and other open waters  |  | PER ACRE  |
| 30  | Boat removal  |  | PER LF  |
| **The following items shall be billed on a time and material basis according to the attached schedules:** |
| 31  | Emergency Road Clearance  | See Equipment & Labor Rates  |
| 32  | Demolition of Structures (Debris will be hauled and disposed of under items 2-9)  |  | SQ/FT  |
| 33  | Disaster event Generated Hazardous Wastes Abatement; Biohazardous Wastes Abatement  |  | N/A  |
| 34  | Generators, light plants, water pumps, portable toilets and other required equipment or materials  |  | COST PLUS  |

NOTES:

1. This price assumes that TDSRS’s , final disposal site or other approved disposal sites are within 10 miles. For all distances over 10 miles add \_\_\_\_\_\_\_\_\_ per cubic yard per mile.
2. This price assumes final disposal is within 30 miles of TDSRS. For all distances over 30 miles add \_\_\_\_\_\_\_\_\_\_ per cubic yard per mile.
3. The Contractor will pay tipping fee at final disposal site(s) and back charge County at cost.
4. Includes management of site remediation.
5. All stumps placed on the right of way by citizens will be converted to cubic yards per the attached FEMA Stump Conversion Chart and charged as regular debris under items 2 – 7.
6. Invoices to be based on incoming load tickets.
7. Invoices to be based on outgoing load tickets.

1. For a multi-year contract, the above prices would be adjusted up or down on the anniversary date of the contract according a percentage equal to the percent change in the Consumer Price Index as published by the U. S. Department of Labor, Bureau of Labor Statistics.

**ATTACHMENT II**

**EQUIPMENT RATES**

|  |  |  |
| --- | --- | --- |
| **Equipment Description** | **Unit** | **Unit Price** |
| JD 544 Wheel Loader with debris grapple  |  | Hour  |
| JD 644 Wheel Loader with debris grapple  |  | Hour  |
| Extendaboom Forklift with debris grapple  |  | Hour  |
| 753 Bobcat Skid Steer Loader with debris grapple  |  | Hour  |
| 753 Bobcat Skid Steer Loader with bucket  |  | Hour  |
| 753 Bobcat Skid Steer Loader with street Sweeper  |  | Hour  |
| 30-50 HP Farm Tractor with box blade or rake  |  | Hour  |
| 2-2 ½ Cu.Yd. Articulated Loader with bucket  |  | Hour  |
| 3-4 Cu.Yd. Articulated Loader with bucket  |  | Hour  |
| JD 648E Log Skidder or equivalent  |  | Hour  |
| CAT D4 Dozer  |  | Hour  |
| CAT D6 Dozer  |  | Hour  |
| CAT D8 Dozer  |  | Hour  |
| CAT 125 – 140 HP Motor Grader  |  | Hour  |
| JD 690 Trackhoe with debris grapple  |  | Hour  |
| JD 690 Trackhoe with bucket & thumb  |  | Hour  |
| Rubber Tired Trackhoe with debris grapple  |  | Hour  |
| JD 310 Rubber Tired Backhoe with bucket and hoe  |  | Hour  |
| Rubber Tired Excavator with debris grapple  |  | Hour  |
| 210 Prentiss Knuckleboom with debris grapple  |  | Hour  |
| Self-Loader Scraper Cat 623 or equivalent  |  | Hour  |
| Hand Fed Debris Chipper  |  | Hour  |
| 300 – 400 Tub Grinder  |  | Hour  |
| 800 – 1,000 HP Diamond Z Tub Grinder  |  | Hour  |
| 30 Ton Crane  |  | Hour  |
| 50 Tone Crane  |  | Hour  |
| 100 Ton Crane (8 hour minimum)  |  | Hour  |
| 40-60’ Bucket Truck  |  | Hour  |
| Service Truck  |  | Hour  |
| Water Truck  |  | Hour  |
| Portable Light Plant  |  | Hour  |
| Equipment Transports  |  | Hour  |
| Pickup Truck, Unmanned  |  | Hour  |
| Self-loading Dump Truck with Knuckleboom and debris grapple  |  | Hour  |
| Single Axle Dump Truck, 5 – 12 Cu.Yd.  |  | Hour  |
| Tandem Dump Truck, 16 - 20 Cu.Yd.  |  | Hour  |
| Trailer Dump, 24 – 40 Cu.Yd.  |  | Hour  |
| Trailer Dump Truck, 61 – 80 Cu.Yd.  |  | Hour  |
| Power Screen  |  | Hour  |
| Stacking Conveyor  |  | Hour  |
| Off Road Trucks  |  | Hour  |

**LABOR AND MATERIAL RATES**

|  |  |  |
| --- | --- | --- |
| **Personnel Description** | **Unit** | **Unit Price** |
| Operations Manager  |  | Hour  |
| Superintendent with truck, phone & radio  |  | Hour  |
| Foreman with truck, phone & radio  |  | Hour  |
| Safety/Quality Control Inspector with vehicle, phone & radio  |  | Hour  |
| Inspector with vehicle, phone & radio  |  | Hour  |
| Climber with gear  |  | Hour  |
| Saw Hand with chainsaw  |  | Hour  |
| Laborers & Flagmen  |  | Hour  |
| Public Assistance Manager  |  | Hour  |
| Documentation Clerk  |  | Hour  |
| Timekeeper  |  | Hour  |
| HazMat Professional  |  | Hour  |
| Household HazMat Inspection & Removal Crew  |  | Hour  |
| Generators from 10 KW to 300 KW  |  | Hour  |
|  |
| **Materials Description** | **Unit** | **Unit Price** |
| Fill Dirt for Stump Holes - Purchased, Placed, and Shaped | CY |  |
| **Notes:** 1. 1. The Equipment, labor and material rates shown above are for tasks requested by the County which are not covered in the rates (per cubic yard) for normal debris removal and reduction.
2. 2. Pricing includes operator, fuel, and maintenance. Depending on the severity of the disaster, some or all of the above equipment will be required. The Contractor will ensure sufficient numbers or each type of listed equipment are available to meet the needs for a particular disaster.
3. 3. The listed equipment should cover all possible equipment needs following disaster. The Contractor has access and contacts for any other equipment that might be required and will negotiate a rate with the County if need arises for equipment not on list.
 |

**ATTACHMENT III**

**Stump Conversion Table**

**Diameter to Volume Capacity**

The qualification of the cubic yards of debris for each size of stump is the following table was derived from FEMA field studies conducted throughout the State of Florida during the debris removal operations following Hurricane Charley, Frances, Ivan and Jeanne. The following formula is used to derive cubic yards.

[(Stump Diameter2 x 0.7854) x Stump Length] + [(Root ball Diameter2 x 0.7854) x Root Ball Height]

46656

0.7854 is one-fourth Pi and is a constant.

46656 is used to convert inches to Cubic Yards and is a constant.

The formula used to calculate the cubic yardage used the following factors, based upon findings in the field:

1.  Stump diameter measured two feet up from ground
2.  Stump diameter to root ball diameter ratio of 1:3:6
3.  Root ball height of 31”

|  |  |  |  |
| --- | --- | --- | --- |
| **Stump Diameter (inches)**  | **Cubic Yards**  | **Stump Diameter (inches)**  | **Cubic Yards**  |
| 6  | 0.3  | 47  | 15.8  |
| 7  | 0.4  | 48  | 16.5  |
| 8  | 0.5  | 49  | 17.2  |
| 9  | 0.6  | 50  | 17.9  |
| 10  | 0.7  | 51  | 18.6  |
| 11  | 0.9  | 52  | 19.4  |
| 12  | 1  | 53  | 20.1  |
| 13  | 1.2  | 54  | 20.9  |
| 14  | 1.4  | 55  | 21.7  |
| 15  | 1.6  | 56  | 22.5  |
| 16  | 1.8  | 57  | 23.3  |
| 17  | 2.1  | 58  | 24.1  |
| 18  | 2.3  | 59  | 24.9  |
| 19  | 2.6  | 60  | 25.8  |
| 20  | 2.9  | 61  | 26.7  |
| 21  | 3.2  | 62  | 27.6  |
| 22  | 3.5  | 63  | 28.4  |
| 23  | 3.8  | 64  | 29.4  |
| 24  | 4.1  | 65  | 30.3  |
| 25  | 4.5  | 66  | 31.2  |
| 26  | 4.8  | 67  | 32.2  |
| 27  | 5.2  | 68  | 33.1  |
| 28  | 5.6  | 69  | 34.1  |
| 29  | 6  | 70  | 35.1  |
| 30  | 6.5  | 71  | 36.1  |
| 31  | 6.9  | 72  | 37.2  |
| 32  | 7.3  | 73  | 38.2  |
| 33  | 7.8  | 74  | 39.2  |
| 34  | 8.3  | 75  | 40.3  |
| 35  | 8.8  | 76  | 41.4  |
| 36  | 9.3  | 77  | 42.5  |
| 37  | 9.8  | 78  | 43.6  |
| 38  | 10.3  | 79  | 44.7  |
| 39  | 1.9  | 80  | 45.9  |
| 40  | 11.5  | 81  | 47  |
| 41  | 12  | 82  | 48.2  |
| 42  | 12.6  | 83  | 49.4  |
| 43  | 13.3  | 84  | 50.6  |
| 44 13.9 |
| 45 14.5 |
| 46 15.2 |

**ATTACHMENT IV**

Please propose only the services that your company is qualified to propose.

A. The Equipment with Operator/Labor description is general and may apply to several of the above specified tasks. Task specific equipment with operator needs shall be specifically stated with the proposal schedule for that task.

The proposed rates shall be inclusive of all maintenance, repairs, operational cost, and other incidental cost that may be required to perform services.

| ITEM # | EQUIPMENT/LABOR DESCRIPTION | HOURLY | WEEKLY | HOURLY OT |
| --- | --- | --- | --- | --- |
| A.1 | 210 Prentice Loader | $ | $ | $ |
| A.2 | Self Loading Prentice Truck 25 to yard dump body | $ | $ | $ |
| A.3 | Wheel Loader 2 ½ to 3 yard bucket | $ | $ | $ |
| A.4 | Wheel Loader 3 to 5 yard bucket | $ | $ | $ |
| A.5 | Tandem Dump Truck 16 to 20 yards | $ | $ | $ |
| A.6 | Mini Loader/Bobcat | $ | $ | $ |
| A.7 | Dozer/Cat D6 or equivalent | $ | $ | $ |
| A.8 | Excavator with debris loading grapple/Cat 325 or equivalent | $ | $ | $ |
| A.10 | Chainsaw with operator | $ | $ | $ |
| A.11 | Laborers | $ | $ | $ |
| A.12 | Four men crew with transportation | $ | $ | $ |
| A.13 | Three men crew with transportation | $ | $ | $ |
| A.14 | Two men crew with transportation | $ | $ | $ |
| A.15 | Supervisor with transportation | $ | $ | $ |
| A.16 | Safety Manager with transportation | $ | $ | $ |
| A.17 | Flagger for traffic control | $ | $ | $ |
| A.18 | Canteen Staff | $ | $ | $ |
| A.19 | Canteen Supervisor | $ | $ | $ |
| A.20 | Trash Transfer Trailers – 100 yard with Tractor | $ | $ | $ |
| A.21 | Trash Transfer Trailer \_\_\_\_\_ yard with Tractor | $ | $ | $ |
| A.22 | Trash Transfer Trailer \_\_\_\_\_ yard with Tractor | $ | $ | $ |
| A.23 | Equipment Transports | $ | $ | $ |
| A.24 | Other Equipment: | $ | $ | $ |
| A.25 | Other Equipment: | $ | $ | $ |
| A.26 | Other Equipment: | $ | $ | $ |
| A.27 | Other Equipment: | $ | $ | $ |
| A.28 | Other Labor:  | $ | $ |  | $ |
| A.29 | Other Labor:  | $ | $ | $ |
| A.30 | Other Labor:  | $ | $ | $ |
| A.31 | Other Labor:  | $ | $ | $ |
| A.32 | Other Labor:  | $ | $ | $ |
| A.33 | Labor - Fueling of ancillary equipment and re-filling of water trucks– Hourly rate shall include labor, transportation and administration costs | $ |  |  |

|  |
| --- |
| **EQUIPMENT RENTAL ONLY – NO OPERATORS** |
| **ITEM #** | **DESCRIPTION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| A.34 | Refuse Trucks, Rear-Loading |  % |
| A.35 | Miscellaneous Unspecified Construction Equipment |  % |

1. **EMERGENCY ROAD CLEARANCE –** Contractor shall be compensated in accordance with Debris section 4.1

**C. EMERGENCY POWER GENERATORS –**

**NOTE: The following schedule relates to furnishing emergency power generators. The generators have been classified as “essential” and “non-essential”. The “essential” generators must be delivered within six (6) hours following a disaster event. The “essential” generators may be immediately deployed into service, but may also be deemed as stand-by equipment. Other specified generators shall be requested on an as required basis. In some instances the “essential” generators may not be necessary, which may result in the County returning them to the contractor.**

**The below rental prices shall include all labor, equipment, parts and materials to connect and properly maintain the unit, in accordance with use, and provide any necessary repairs. The County will advise the type of use for each generator. The type of use shall be classified as: 1) Stand-By; 2) 8 hours per day; and 3) 24 hours/7 days per week.**

| **ITEM** | **DESCRIPTION/LOCATION** | **ROUND TRIP TRANSPORTATION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- | --- |
| C.1 | **ESSENTIAL:****Building:** Jasper County Courthouse. | $ |  % |
| C.2 | **ESSENTIAL:****Building:**Jasper County Courthouse Annex | $ |  % |
| C.3 | **ESSENTIAL:****Building:**Jasper County Sub-Courthouse (Kirbyville) |  |  |
| C.4 | **ESSENTIAL:****Building:**Jasper County Sub-Courthouse (Buna) |  |  |
| C.5 | **ESSENTIAL:****Building and Runway Lighting/Fueling:**Jasper County Airport | $ |  % |
| C.6 | **ESSENTIAL:****Building:**Jasper County Sheriff’s Office | $ |  % |
| C.7 | **ESSENTIAL:****Building:**Jasper County Jail |  |  |
| C.8 | **AS REQUIRED:****Building:**Road & Bridge Precinct #1. | $ |  % |
| C.9 | **AS REQUIRED:****Building:**Road and Bridge Precinct #2 | $ |  % |
| C.10 | **AS REQUIRED:****Building:**Road and Bridge Precinct #3 | $ |  % |
| C.11 | **AS REQUIRED:****Building:**Road and Bridge Precinct #4 | $ |  % |
| C.12 | **AS REQUIRED:** | $ |  % |
| C.1 | **AS REQUIRED:** | $ |  % |

**D. SATELLITE COMMUNICATIONS -** Contractor shall be compensated at a fixed percentage over their cost. Equipment shall be leased by Contractor for the minimal allowed term, preferably weekly.

| **ITEM** | **DESCRIPTION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- |
| D.1 | Rental of Equipment – Capability of calling nationwide from Texas, as well as Internet access and fax – no additional roaming or long distance charges |  % |
| D.2 | Phone usage |  % |

**E. TEMPORARY SANITARY FACILITIES -** Contractor shall be compensated at a fixed percentage over their cost. Equipment shall be leased by Contractor for the minimal allowed term, preferably weekly. Equipment to be serviced at a minimum of three time per week.

| **ITEM** | **DESCRIPTION** | **ROUND TRIP TRANSPORTATION COST PER UNIT** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- | --- |
| E.1 | Portable Restroom System | $ /PER UNIT | % |
| E.2 | Portable Toilet Unit | $ /PER UNIT | % |
| E.3 | Portable Laundry Facilities | $......................./PER UNIT | % |
| E.4 | Mobile/Portable Shower System | $......................./PER UNIT | % |
| E.5 | Portable Hand Washing System | $......................./PER UNIT | % |
| E.6 | Portable Housing Facilities | $......................./PER UNIT | % |

**F. REEFER & REFRIGERATION CONTAINERS W/INITIAL ICE DELIVERY -** Contractor shall be compensated at a fixed percentage over their cost. Equipment shall be leased by Contractor for the minimal allowed term, preferably monthly. Cost for fueling, repairs and maintenance shall be compensated based on Schedule A, if required.

| **ITEM** | **DESCRIPTION** | **ROUND TRIP TRANSPORTATION COST PER UNIT** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- | --- |
| F.1 | Equipment Rental | $ /PER UNIT |  % |
| F.2 | Initial Ice Delivery and possible future deliveries | $ /PER UNIT |  % |

**G. POTABLE WATER TRUCK AND DRINKING WATER -** Contractor shall be compensated at a fixed percentage over their cost. Labor for fueling, refilling trucks and maintenance/repairs shall be compensated based on Schedule A. Equipment shall be leased by Contractor for the minimal allowed term, preferably weekly.

| **ITEM** | **DESCRIPTION** | **ROUND TRIP TRANSPORTATION COST PER UNIT** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- | --- |
| G.1 | Equipment Rental | $ /PER UNIT |  % |
| G.2 | Initial Bottled Water Delivery and possible future deliveries |  |  % |

**H. MOBILE FLEET REPAIR FACILITIES -** Contractor shall be compensated at a fixed percentage over their cost. Equipment shall be leased by Contractor for the minimal allowed term, preferably weekly.

| **ITEM** | **DESCRIPTION** | **ROUND TRIP TRANSPORTATION COST PER UNIT** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- | --- |
| H.1 | Equipment Rental | $ /PER UNIT |  % |
| H.2 | Staffing Labor |  |  % |
| H.3 | Materials (i.e. supplies, oil, repair materials) |  |  % |

**I. TEMPORARY SIGNAGE AND TRAFFIC CONTROL –**The Contractor shall be compensated at a fixed percentage over their cost. Labor for installing signage and traffic control devices shall be compensated based on Schedule A. Equipment shall be leased by Contractor for the minimal allowed term, preferably monthly.

| **ITEM** | **DESCRIPTION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- |
| I.1 | Equipment Rental |  % |
| I.2 | Equipment Purchased by County |  % |

**J. CANTEEN –**The Contractor shall be compensated at a fixed percentage over their cost. Equipment shall be leased by Contractor for the minimal allowed term, preferably monthly. Lab for staffing Canteen shall be compensated based on Schedule A.

| **ITEM** | **DESCRIPTION** | **ROUND TRIP TRANSPORTATION COST PER UNIT** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- | --- |
| J.1 | Equipment Rental | $ /PER UNIT |  % |

**K. EMERGENCY DRY-IN OF FACILITIES –** The Contractor shall be compensated at a fixed percentage over their cost. Labor for performing services shall be compensated based on Schedule A. Equipment shall be leased by Contractor for the minimal allowed term, preferably daily, if applicable.

| **ITEM** | **DESCRIPTION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- |
| K.1 | Non-specified Equipment Rental |  % |
| K.2 | Materials (i.e. plywood, hardware materials) |  % |

**L. TEMPORARY SECURITY –** The Contractor shall be compensated at a fixed percentage over their cost. Labor for performing services shall be compensated based on Schedule A.

| **ITEM** | **DESCRIPTION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- |
| L.1 | Equipped Security Staffing w/transportation. |  % |

**M. TEMPORARY LIGHTING –** Contractor shall be compensated at a fixed percentage over their cost. Labor for fueling, lighting maintenance and maintenance/repairs of equipment shall be compensated based on Schedule A. Equipment shall be leased by Contractor for the minimal allowed term, preferably weekly.

| **ITEM** | **DESCRIPTION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- |
| M.1 | Equipment Rental |  % |

**N. PORTABLE FUELING DISPENSING UNIT AND SERVICES** – Contractor shall be compensated at a fixed percentage over their cost. Labor for fueling services and maintenance/repairs of equipment shall be compensated based on Schedule A. Equipment shall be leased by Contractor for the minimal allowed term, preferably weekly.

| **ITEM** | **DESCRIPTION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- |
| N.1 | Equipment Rental |  % |

**O. MISCELLANEOUS EQUIPMENT RENTAL –** Contractor shall be compensated in accordance with Schedule A above.

**P. TEMPORARY HOLDING FACILITY**  – Contractor shall be compensated at a fixed percentage over their cost. Labor for services shall be compensated based on Schedule A.

| **ITEM** | **DESCRIPTION** | **FIXED PERCENTAGE OVER CONTRACTOR’S COST** |
| --- | --- | --- |
| P.1 | Materials or Unit Rental |  % |